GINI FLOW

OPD Flow Management System — Developer Build Brief

flow.ginihealth.com

Gini Advanced Care Hospital  ·  For: Nikhil  ·  From: Gurjot  ·  Aug 2026  ·  v1.0

Attached with this brief: 8 HTML prototype files — these are the visual and interaction spec. Every screen described below has a working prototype.

# 1. What we are building

One web app — flow.ginihealth.com — that manages the entire OPD patient journey at Gini: from appointment check-in, through vitals, the SD/MO workup, Dr. Bhansali's consultation, lab tests, payment, pharmacy dispensing, and exit. Every staff role logs into the same app and sees only their own station's queue. A Flow Manager sees everything: where every patient is, how long they have been there, and where the bottlenecks are — measured against time budgets set upfront.

The core idea: there is ONE visit record per patient per day. Every station reads and writes the same record. Every status change is timestamped. That single spine powers all eight screens, all timers, all reports, and all cross-station triggers. No messaging system, no duplication — a lab technician uploading a report is just a status write, and the MO's dashboard updates in real time via Supabase Realtime.

## 1.1 Why flow.ginihealth.com (not flow.scribe.ginihealth.com)

- Reception, lab, and pharmacy staff should not work under 'Scribe' branding — Scribe is the doctor's clinical documentation tool.

- Flow is a peer product to Scribe, not a sub-feature. They share the same Supabase project and patient tables, so there is no data duplication.

- Scribe (scribe.ginihealth.com) stays as-is. The doctor's consult screen inside Flow reads the same patient data. Over time the Flow consult view can absorb Scribe's consult flow, but that is not part of this build.

## 1.2 The 8 prototype files and what each specifies

| File | Screen it specifies | Status |
| --- | --- | --- |
| gini-flow-manager.html | Flow Manager — live kanban board, SLA timers, bottleneck banner, time-budget drawer, patient timeline modal, station performance strip | Build in Phase 1 |
| gini-triage-v3-final.html | Pre-OPD triage board for the coordinator — categorisation, pipeline bar, report status (has embedded dev notes in a hidden div) | Build in Phase 2 |
| gini-doctor-v3.html | Doctor's patient-list screen — day queue grouped by status with journey steps, results status, time elapsed | Build in Phase 3 |
| gini-doctor-final.html | Doctor's full consult screen — overview, labs+graphs, prescription with inline edit, tests, medicine card, care plan, finalize. THE definitive doctor view. | Build in Phase 3 |
| gini-prescription-v2.html | Prescription mechanics detail — inline editing, add-medicine search with stock, alternatives modal, external medicines. Already merged into doctor-final; use for interaction reference. | Reference only |
| gini-flow-v2.html | Vitals station and MO/SD station screens | Build in Phase 2 |
| gini-stations.html | Lab station, Pharmacy station, Reception, Referrals — with the cross-station trigger flows | Build in Phases 2–4 |
| gini-doctor-view.html / v2 | Earlier doctor-view iterations | Superseded — ignore |

Design system: all prototypes share identical CSS custom properties (colors, fonts, radii, shadows) in :root. Extract these into one shared stylesheet/theme first — Inter for UI, JetBrains Mono for numbers, Instrument Serif italic for the logo, and the navy/teal/red/amber/green palette. The prototypes ARE the design spec; match them closely.

# 2. Architecture

## 2.1 Stack (same as Scribe)

- Frontend: Vite SPA (React), deployed on Railway — same pattern as scribe.ginihealth.com

- Backend: the existing Scribe Supabase project — same patients table, same auth. Add the new tables below; do NOT create a second Supabase project.

- Realtime: Supabase Realtime subscriptions — every dashboard subscribes to visit changes for today; no polling.

- Auth: Supabase auth with a role claim per staff account: flow_manager, reception, vitals, mo_sd, doctor, lab, pharmacy. Login lands each role directly on their station screen. Flow Manager can switch to any view.

## 2.2 The status chain (the heart of the system)

A visit moves through this main chain. Each transition is one row in visit_events with a timestamp — never overwrite, always append:

booked → confirmed → checked_in → vitals_pending → vitals_done

→ sd_pending → with_sd → ready_for_doctor → with_doctor

→ doctor_done → pharmacy_pending → dispensed → exited

Exception states: no_show · cancelled · blocked_reports (can occur

after checked_in; unblocks back into the chain)

Two parallel tracks run alongside the main chain and do not block it except where noted:

- Lab track: ordered → payment_pending → paid → sample_collected → processing → results_ready → uploaded. 'uploaded' sets results_status='ready' on the visit — this is what turns the patient green on the MO/doctor queue.

- Payment track: test orders carry payment_status pending/paid/insurance_claim. Lab cannot collect a sample until paid (or claim approved).

## 2.3 Cross-station triggers (application-level, on status write)

| When | Then | Who sees it |
| --- | --- | --- |
| Lab sets lab track = uploaded | visit.results_status = 'ready' | MO/SD + Doctor queues update live; patient card turns 'Results ready' |
| Doctor/MO orders tests with urgency = today | lab_order created with payment_status = pending | Reception gets a payment task card with test list + prices |
| Reception marks payment received | lab_order payment_status = paid; sample task created | Lab station sees 'Collect now' card appear |
| Doctor taps Finalize | prescription → finalized; pharmacy_pending; tests → lab_orders (by urgency); med card → MHG; referrals → letters | Pharmacy queue, Lab/Reception, patient's MHG app all update simultaneously |
| Pharmacy marks all dispensed | visit → dispensed → exited | Flow Manager 'Done' column; day stats recompute |
| Any station takes longer than its SLA budget | card turns amber at 80%, red at 100%; bottleneck banner recomputes | Flow Manager board |

# 3. Data model (Supabase)

Add these tables to the existing Scribe Supabase project. patients already exists. All ids are uuid, all timestamps timestamptz.

### visits — one row per patient per OPD day

visits (

id uuid pk, patient_id uuid fk→patients, visit_date date,

appointment_time time, visit_number int,

category text,        -- worse_out_of_range | worse_in_range |

-- getting_better | in_control | no_reports

assigned_sd_id uuid,  -- which SD/MO

current_status text,  -- denormalised latest status for fast queries

results_status text,  -- none | partial | ready

blocked_reason text null,

lifestyle_flagged bool default false,

created_at, updated_at

)

### visit_events — the timestamped status log (append-only)

visit_events (

id uuid pk, visit_id uuid fk→visits,

status text,          -- the status being entered

actor_role text,      -- reception|vitals|mo_sd|doctor|lab|pharmacy|system

actor_id uuid null,

occurred_at timestamptz default now(),

meta jsonb            -- e.g. {vitals:{bp:'143/90',weight:116.8}}

)

-- Time-at-station = occurred_at diff between consecutive events.

-- All Flow Manager timers and day reports derive from this table.

### lab_orders + lab_order_tests

lab_orders (

id, visit_id fk, ordered_by uuid, urgency text, -- today|tomorrow|next_visit

payment_status text,  -- pending|paid|insurance_claim

amount_total numeric, sample_status text,

-- ordered|payment_pending|paid|sample_collected|processing|

-- results_ready|uploaded

report_file_url text null, uploaded_at timestamptz null

)

lab_order_tests ( id, lab_order_id fk, test_name text, price numeric )

### prescriptions + items + external medicines + inventory

prescriptions ( id, visit_id fk, status text draft|finalized,

finalized_at timestamptz null )

prescription_items (

id, prescription_id fk, medicine_id fk→pharmacy_inventory,

medicine_name text, dose text, frequency text, -- OD|BD|TDS|SOS|weekly|fortnightly

timing_category text, -- before_breakfast|with_breakfast|after_breakfast|

-- before_lunch|with_lunch|after_lunch|evening|

-- before_dinner|with_dinner|after_dinner|bedtime|

-- with_meals|sos|weekly|fortnightly

time_of_day time null,      -- the actual clock time, e.g. 07:30

duration text, reason text, patient_instruction text,

instruction_hindi text null,

change_type text,     -- continued|changed|new|stopped|paused

change_note text null -- e.g. '20mg→40mg, LDL 127'

)

external_medicines (

id, patient_id fk, medicine_name text, dose text, frequency text,

timing_category text, time_of_day time null,

prescriber_name text, prescriber_specialty text,

prescriber_hospital text, since_date date, condition text,

interaction_flag text null, -- e.g. 'dual RAAS block with Telma AM'

active bool default true

)

pharmacy_inventory (

id, medicine_name text, generic_name text, drug_class text,

stock_qty int, reorder_level int, price_per_unit numeric,

alternatives uuid[] -- same-class substitutes for out-of-stock flow

)

### referrals, sla_config

referrals ( id, visit_id fk, patient_id fk, to_doctor text,

specialty text, hospital text, urgency text, reason text,

investigations text, letter_url text null,

status text ) -- created|letter_generated|appointment_booked|completed

sla_config ( id, station text unique, budget_minutes int,

category_overrides jsonb null )

-- Seed: checkin_to_vitals 10 · vitals 5 · wait_sd 10 · sd 15 ·

-- wait_doctor 15 · doctor 20 · pharmacy 10 · lab_total 45 ·

-- reception_payment 10 · total_journey 90

Medicine card generation: the medicine card is not a table — it is a view computed from prescription_items (active, finalized) + external_medicines (active), grouped by timing_category and sorted by time_of_day. Gini medicines render solid, external render dashed with the prescriber's name. This one query powers the doctor's card, the pharmacy's detailed card, and the patient's MHG card.

# 4. Screen-by-screen requirements

Each screen is fully specified by its prototype. Below is what each must DO — the data reads/writes. Match the prototype visuals.

## 4.1 Flow Manager (gini-flow-manager.html)

- Kanban board, one column per main-chain station plus a parallel Lab-track column and Done. Cards = today's visits, positioned by current_status.

- Each card shows a live timer: minutes since the last visit_event, coloured against sla_config (green <80%, amber 80–100%, red >100%). Plus total journey time since checked_in.

- Bottleneck banner: computed — the station whose average current wait most exceeds its budget; shows count, avg wait, longest patient, and a suggested action. 'Notify stations' sends a realtime alert to that station's screens.

- Time-budgets drawer: edits sla_config rows. Saving recalculates all card colours immediately.

- Patient click → timeline modal: every visit_event rendered as a step with timestamp, wait+station durations, over-budget steps in red, blocked steps with reason and suggested action.

- Footer: today's average per station vs budget (from visit_events), plus total-journey average. 'Day report' button = same data as a summary.

## 4.2 Reception (gini-stations.html → Reception)

- Check-in: mark arrival (visit → checked_in). This is also where no_show/cancelled get set.

- Payment queue: lab_orders with payment_status=pending, showing per-test prices and total. 'Payment received' → paid, and the lab sample task appears on the Lab screen. Insurance claim path for cashless.

## 4.3 Vitals + MO/SD stations (gini-flow-v2.html)

- Vitals: queue of vitals_pending; entry form (BP, weight, height, waist) writes into visit_events.meta and advances status. 'Done →' auto-advances to the next patient.

- MO/SD: queue of sd_pending for the logged-in SD; patient brief; plan textarea; buttons: 'Ready for Dr. Bhansali' (→ ready_for_doctor), 'Order tests' (creates lab_order), 'Close' (green-category only → doctor_done, skipping the doctor).

## 4.4 Doctor (gini-doctor-v3 list + gini-doctor-final consult)

- List: today's queue grouped With-me-now / Results-ready / In-pipeline / Done, with journey steps, results status, key numbers, elapsed time.

- Consult: the definitive single-page view — Overview (concerns 3-col, key number tiles with trend graphs, diagnoses), Labs (tabbed results + uploaded report PDFs), Prescription (inline row editing with timing_category + time_of_day fields, stock shown per row from pharmacy_inventory, out-of-stock alternatives flow), External medicines (click → scrolls to medicine card), Tests (one-tap panels + chips + urgency), Medicine card (computed view), Care plan, Finalize.

- Finalize executes the fan-out trigger in section 2.3 as one transaction.

## 4.5 Lab (gini-stations.html → Lab)

- Queue grouped by sample_status. Buttons advance: 'Sample collected' → 'Results done' → upload PDF (Supabase storage) → uploaded, which flips visit.results_status='ready'.

## 4.6 Pharmacy (gini-stations.html → Pharmacy)

- Queue of pharmacy_pending. Detail pane: Hindi counselling note (generated from change_type items — the changed/new medicines), stock warnings, then the full medicine card with per-medicine Dispense buttons, what-it's-for text, prescriber attribution, Hindi + English instructions. External medicines shown but not dispensable. 'Mark all dispensed' → dispensed → exited, and sends the card to the patient on WhatsApp (WATI).

## 4.7 Triage board + Referrals

- Triage (gini-triage-v3-final.html): the coordinator's pre-OPD board — categories, pipeline bar, upload flow. Its embedded dev-notes div contains the API spec and triage rules; read it.

- Referrals (gini-stations.html → Referrals): create referral, generate letter PDF, send via WATI, track status; specialist report return can add an external_medicine.

# 5. Build order

Four phases, roughly a week each. Each phase ships something usable on its own.

| Phase | Deliverable | Detail |
| --- | --- | --- |
| 1 | Foundation + Flow Manager (read-only) | Schema migration · status-engine functions (advance_status, get_station_times) · role auth · shared theme extracted from prototypes · Flow Manager board reading seeded demo visits with live timers and SLA drawer |
| 2 | The flow becomes real | Reception (check-in + payments) · Vitals · MO/SD · Lab stations — all writing real visit_events · cross-station triggers 1–3 · Flow Manager now shows real data · Triage board |
| 3 | Doctor experience | Doctor list + full consult screen wired to real patient data · prescription CRUD with inventory joins · medicine-card view · Finalize fan-out (trigger 4) |
| 4 | Close the loop | Pharmacy station + WhatsApp send via WATI · Referrals + letter PDF · day reports · MHG hooks (medicine card + test reminders into the patient app) · per-category SLA overrides |

## Definition of done (per phase)

- A patient can be walked through the full chain from two browser windows in different roles and every screen updates live without refresh.

- Every status transition appears in visit_events exactly once, with the right actor_role.

- Flow Manager timers match manual stopwatch checks within a few seconds.

- Killing and reopening a tab loses nothing — all state is server-side.

## Questions for Nikhil to confirm before starting

- Confirm the existing Scribe Supabase project ref and that we add tables there (not a new project).

- Does HealthRay expose the day's appointment list via API/export for the 'booked' status seed, or do we start from manual entry at reception?

- Pharmacy inventory source: do we seed pharmacy_inventory manually first, or is there an existing stock sheet to import?

- WATI template approvals needed: medicine card message + referral letter message — start the approval process in week 1, it takes days.

- Estimate per phase after reading this + the prototypes.

— Gurjot · Gini Health · Aug 2026 · Prototypes attached: 8 HTML files, open in any browser